## Slide 1: Robot arm weekly meeting
Viking Robotics Society
Thursday 01-16-2020

## Slide 2: Project timeline overview
This term:
  Redesign the base and make a gear system for the base gear.
  Perfect the communication.
  Program the Inverse Kinematics.
  Perfect the communication.
Next term (should have more time than this term):
  Work on the third version to reduce the weight.
  Program the inverse kinematics (continue).
  Program the communication.
  Interfacing the Inverse Kinematics to the Hex Maker.

## Slide 3: Last week
We started working on the communication with the Dynamixels using the CM700 board.
Able to set ID and Baudrate and send them commands using C
Only the AX12’s are tested, they seem to hold up pretty well despite the weights.
The stepper motor in the base uses different protocol. We cannot control it using the current scheme.
Need to replace it with an AX12.

## Slide 4: Replacing the motor in the Base
This takes top priority because we need this done to continue programming the arm.
Calculate the torque requirement to operate the base. ~1 hour
Design a gear box or a series of gears to increase the torque of the AX12 to the amount of torque that we need. ~ 15 hours
Redesign the base to accommodate the gear box and the AX12. ~ 10 hours
Total: ~7 sessions
Deadline for these tasks: End of term 

## Slide 5: Current system so far
Draw on the board.

## Slide 6: Question?