**Thursday, October 24, 2019 @ 5:00pm**

Review of previous meeting:

* Any question about Github or deadlines?

Goals for today meeting:

* Show everyone our current CAD design.
* See if there’s any feedback from other members

Agenda:

* Current progress of the arm:
  + We somewhat finished the CAD design
  + The dimensions are totally off and wacky for the arm
  + Although we have a general shape of the arm.
* Use the issue tab on Github more.
* Any update from the software team?
* I plan to submit the request for parts over the weekend
* One thing we can do first is test the shoulder gear using the current stepper motor to see how well it performs. Maybe put some artificial weight on it.
* Next deadline is the physical complete assembly of the arm without the electronics on Nov-14

Question?

Next meeting?

New deadline:

November 14th, Finish the 1st CAD version of the arm

November 28th, Finish the physical arm with all the circuitry.